## Slide 1: Understanding the Scrum-Agile approach

## Slide 2: Scrum - agile
Scrum Agile Team
Scrum Master
Product Owner
Development Team
  Testers
  Developers

## Slide 3: Scrum master
Responsible for ensuring team adheres to Scrum principles and practices
Facilitate Scrum events such as Daily Scrum, Sprint Planning, Sprint reviews, and retrospectives.
Act as a buffer between the team and any distractions, allowing development team to focus on delivering high quality work

## Slide 4: Product owner
Represents stakeholders and is responsible for maximizing value of the product
Prioritize the backlog, ensuring the team works on the most valuable items first
Collaborates with stakeholders to refine requirements and forward any new developments or changes in client needs to team

## Slide 5: Development team
Responsible for delivering potentially shippable increments
Self-organizing and cross-functional, members possess skills necessary to deliver product
Collaborate closely with Product Owner to understand requirements
Daily stand-ups with Scrum Master to remove any impediments to their work

## Slide 6: Phases of sdlc in agile
PLANNING: In the planning phase, the team defines the scope of the project and creates a backlog of user stories. They also estimate the effort required for each user story and prioritize them based on value.
DEVELOPMENT: During the development phase, the team works in short iterations called sprints. They select a set of user stories from the backlog to work on and deliver a potentially shippable product increment at the end of each sprint.
TESTING: Team conducts testing activities, including unit testing, integration testing, and user acceptance testing.
DEPLOYMENT: Deployment phase involves releasing the product to customers. Often done incrementally, with new features and updates released frequently to gather feedback from users.

## Slide 7: Agile vs waterfall
Waterfall: In a waterfall development approach, the process would have been different in several ways. First, the project would have followed a sequential approach, with each phase (planning, development, testing, deployment) completed one after the other. This means that all requirements would have been gathered and finalized upfront, leaving little room for changes or iterative development.
Agile: In contrast, agile follows an iterative approach, where the project is divided into small, manageable increments. Each iteration, or sprint, typically lasts for a few weeks and results in a potentially shippable product increment. This allows for continuous feedback and collaboration with stakeholders, enabling the team to respond to changes and deliver value more quickly.

## Slide 8: Waterfall or agile?
When choosing between a waterfall and agile approach, several factors should be considered:
Project Requirements: Agile is suitable for projects where requirements are likely to change or evolve over time. Waterfall is more appropriate for projects with well-defined and stable requirements.
Team Expertise: Agile requires a high level of collaboration and self-organization among team members. If the team is experienced and capable of working in an agile environment, it can be a good choice. Waterfall may be more suitable for teams that prefer a more structured and sequential approach.
Customer Involvement: Agile emphasizes customer collaboration and feedback throughout the development process. If customer involvement is critical, agile may be the better choice. Waterfall may be suitable for projects where customer involvement is limited or not required.

## Slide 9: Sources:
Sliger, M. (2011). Agile project management with Scrum. Paper presented at PMI® Global Congress 2011—North America, Dallas, TX. Newtown Square, PA: Project Management Institute.
Agile Alliance. (2024). Agile Glossary Scrum. Agile Alliance. https://www.agilealliance.org/glossary/scrum/
Peek, Sean. (2023, December 20). What is Agile Scrum Methodology?. Business News Daily. https://www.businessnewsdaily.com/4987-what-is-agile-scrum- methodology.html